## Slide 1: PRINCE2® Animated process overview
PRINCE2® Course Material. March 2018
Copyright © PR2 - John A. Hunderup
All rights reserved. Unless otherwise specified
March 2018 – PR2 - John A. Hunderup
Press Enter to start
PRINCE2® is a registered trade mark of AXELOS Limited, used under permission of AXELOS Limited. All rights reserved.
Based on AXELOS PRINCE2® material. Material is reproduced under licence
from AXELOS Limited. All rights reserved.

## Slide 2
START ING UP A PROJECT (SU)
INITIATING A PROJECT (IP)
DIRECTING A PROJECT (DP)
MANAGING A STAGE
BOUNDARY (SB)
MANAGING PRODUCT
DELIVERY (MPD)
CLOSING A
PROJECT (CP)
CONTROLLING A STAGE (CS)
Closure notification
Initiation notification
Project mandate
Daily log
Lessons log
Project brief
- Role descriptions
Project approach
- Outline Business case
- Project product description
Stage plan
Authority to initiate a project
Highlight report
Checkpoint report
Request for advice corp mgt.
Guidance and decisions
Issue
Project end
Stage authorization
Completed
Work package
Work package
Stage boundary
Exception plan
Request to initiate a project
Risk/Issue/Quality registers,
Benefits management approach
Draft PID:
Communication/Configuration/Risk/ Quality management approach, Project plan - Business case
Project approach - Controls - Tailoring
Stage plan
End stage report
Review. Risk/Issue/Quality
registers, Project plan,
Business case,
Benefits mgt. approach
Exception report
Premature closure
Recommend Project closure
Stage Boundary
Project authorization
notification
End project report
Lessons report
Follow-on actions
Updated: Benefits mgt. approach
Notes: 2